Project Planning Phase

Planning Logic

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-5228 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

Planning Terms:

- A Sprint is a fixed period or duration in which a team works to complete a set of tasks. Each sprint in this project is 6 days.

- An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

- A Story is a small task. It is part of an Epic.

- A Story Point is a number that represents how much effort a story takes to complete (usually in the form of the Fibonacci series).

Story Point Scale (1, 2, 3, 5):

- 1 – Very easy task

- 2 – Normal task

- 3 – Moderate task

- 5 – Difficult task

Sprint 1

Table & Data Setup (Epic 1)

Create Customer Table (USN-1): 2

Add Customer Fields (USN-2): 2

Prepare Excel Sheet (USN-3): 3

Import Data (Epic 2)

Upload Excel File (USN-4): 1

Check Staging Table (USN-5): 1

Data Submission (Epic 3)

Receive Customer Data Sheet (USN-11): 1

Total Story Points in Sprint 1 = 2 + 2 + 3 + 1 + 1 + 1 = 10

Sprint 2

Transform & Mapping (Epic 4)

Create Transform Map (USN-6): 2

Map Fields (USN-7): 3

Run Transform and Check History (USN-8): 2

Duplicate Prevention (Epic 5)

Enable Coalesce on Customer ID (USN-9): 5

Total Story Points in Sprint 2 = 2 + 3 + 2 + 5 = 12

Sprint 3

Validation (Epic 6)

Validate Imported Records (USN-10): 3

Reporting (Epic 7)

Pie Chart by Account Type (USN-12): 2

Bar Chart by City (USN-13): 2

Add Reports to Dashboard (USN-14): 2

Security (Epic 8)

Create and Assign Role (USN-15): 2

Create Read and Write ACLs (USN-16): 3

Total Story Points in Sprint 3 = 3 + 2 + 2 + 2 + 2 + 3 = 14

Total Story Points:

Sprint 1 = 10

Sprint 2 = 12

Sprint 3 = 14

Velocity:

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 10 + 12 + 14 = 36

Number of Sprints = 3

Velocity = 36 / 3 = 12 (Story Points per Sprint)

Average velocity per day = Velocity / Sprint Duration = 12 / 6 = 2 Story Points per day

Our team’s velocity is 12 Story Points per Sprint.