Acceptance Testing

UAT Execution & Report Submission

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-5228 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Import Data using Transform Maps (Spreadsheet) project at the time of the release to User Acceptance Testing (UAT). The project loads employee data from an Excel spreadsheet into a ServiceNow Import Set table, moves it into the Employee Test table with a Transform Map, uses Coalesce on Employee ID to avoid duplicates, and shows the data in reports on the Employee Analytics Dashboards dashboard.

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved. No defects were found during UAT (see BG-001 in the UAT test case document), so every count is zero.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 0 | 0 | 0 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 0 | 0 | 0 | 0 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 0 | 0 | 0 | 0 |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested. All 11 test cases (TC-001 to TC-011) were executed and passed. Access Control (Roles & ACL, FR-7) is not covered in this UAT.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Table & Data Setup (TC-001) | 1 | 0 | 0 | 1 |
| Data Import (TC-002) | 1 | 0 | 0 | 1 |
| Transform & Field Mapping (TC-003, TC-004) | 2 | 0 | 0 | 2 |
| Duplicate Prevention (TC-006, TC-007) | 2 | 0 | 0 | 2 |
| Data Validation (TC-005) | 1 | 0 | 0 | 1 |
| Reporting & Dashboard (TC-008 to TC-011) | 4 | 0 | 0 | 4 |
| Totals | 11 | 0 | 0 | 11 |